Sprint Review 03

### What went well

* Complete software architecture document
* Review Use-case Specification
* Complete filter, sort result
* Categorize accommodation
* Complete the feature Search house
* Complete the following UI:
  + Homepage
  + Profile
  + Page tips
  + Wishlist
  + Search house

### What went wrong

* Take too much time to do the paperwork
* Late the deadline to do all the function

### What problems and what caused the problems

* Do not have enough time to do tasks
* Coding each task takes more time than expected
* Have no time and have not organized the group time table well to spend time on completing all the tasks

### What can be done differently in the next sprint to improve the project

* Better organize the order of the task to make sure all the sections could be done in the designated time.

### What lessons we could learn

* Need to work harder
* Arrange time more suitable to complete tasks
* Practice and explore knowledge whenever we can