Sprint Review 04

### What went well

* Complete some functions: basic booking,
* Complete UI prototype
* Complete UI:
  + Chat
  + Notification

### What went wrong

* Take some time to resolve all conflicts in implementation
* Projects overwhelming

### What problems and what caused the problems

* Do not have enough time to do tasks
* Coding each task takes more time than expected
* Have no time and have not organized the group timetable well to spend time on completing all the tasks

### What can be done differently in the next sprint to improve the project

* Better organize the order of the task to make sure all the sections could be done in the designated time.

### What lessons we could learn

* Need to work harder
* Arrange time more suitable to complete tasks
* Practice and explore knowledge whenever we can